April 20, 2026 Open Session

Walk-through repair list

- 2026-MCRP-00095 Repair

- 2026-MCRP-00094 Repair

- 2026-MCRP-00093 Repair

- 2026-MCRP-00092 Wait until we do a big pressure wash/painting later this summer with Steadfast

- 2026-MCRP-00091 Wait until we do a big pressure wash/painting later this summer with Steadfast

- 2026-MCRP-00090 Repair but have Steadfast do it because they have experience dealing with our handrails

- 2026-MCRP-00089 Postpone (we should discuss at a big meeting if we should ultimately just remove these)

- 2026-MCRP-00088 Wait because we’re probably gonna redo entire siding

- 2026-MCRP-00071 Repair but have Steadfast do it

- 2026-MCRP-00069 See if this is already on Steadfast’s list with balcony replacement

- 2026-MCRP-00068 Wait for our yearly dryer vent cleaning

- 2026-MCRP-00067 Is this still an issue? Did landscaping blow it out?

- 2026-MCRP-00066 Add roof replacement discussion to next monthly meeting agenda

- 2026-MCRP-00065 Repair but have Steadfast do it

- 2026-MCRP-00064 Wait (see 00089)

- 2026-MCRP-00063 Wait until we do a big pressure wash/painting later this summer with Steadfast

- 2026-MCRP-00062 If this is an immediate need, repair, otherwise discuss if we should replace gutters with roof. Add to agenda with roof discussion

- 2026-MCRP-00061 Repair

- 2026-MCRP-00060 Wait until we do a big pressure wash/painting later this summer with Steadfast

- 2026-MCRP-00059 Wait until we do a big pressure wash/painting later this summer with Steadfast

- 2026-MCRP-00058 Wait until we do a big pressure wash/painting later this summer with Steadfast

ACTION ITEM: Talk to Trestle to see if we can just have Rainier do the curb repair and striping when they come to fix the pothole

Ask about White stenciling on red curb in front of clubhouse

Discussed in-person meeting when Elizabeth is in town. Elizabeth will confirm date 6/5 and then we will need to have Trestle notify homeowners of meeting. Check the last date Trestle can send out a mailing before then.

Adjourned 7:09